STEM Outreach

CS410 Capstone Project - PNNL

Last edited 1/24/2025

Alea Minar

In this document:

Project Plan	3

Management Plan	3

Team Organization	3

Work Division	3

Team Communication	3

Work Breakdown Schedule	3

Milestones	3

Project Schedule	3

Monitoring and Reporting	4

Implementation Plan	4

Steps	4

Intermediate Prototypes	5

Deliverables	5

SDS	6

Product Description	6

Design Description	6

Hardware	6

Hardware Rationale	6

Software	7

Diagrams	7

SRS	10

ConOps	10

Functional Requirements	10

Non-Functional Requirements	10

Technical Requirements	10

# Project Plan

## Management Plan

### Team Organization

- Alea Minar - Software Lead

- Hank Childs - Faculty Mentor

- Nick Cramer - Industry Mentor

### Work Division

Hardware:

- 3D printing

- Controls

Software:

- Python package

- Digital twin

### Team Communication

- Discord for general communication with Nick

- Email for general communication with Hank

- Meetings/Scrums

## Work Breakdown Schedule

### Milestones

- Simplified 3D model

- Initial 3D print

- Finished 3D model

- Finished print

- Working microcontroller

- Python + Digital twin representation

### Project Schedule

- Contact MakerSpace about 3D printing - 1/15

- Get account number from Hank - 1/23

- Define requirements - 1/23

- Plan project schedule - 1/23

- Research what kind of hardware is necessary - 1/23

- Order hardware - 1/27

- Create simplified 3-D model - 1/24 - 1/31

- Print 3-D model and ensure it meets size requirements - 2/3

- Create final 3-D model - 2/3 - 2/7

- Print 3-D model and ensure it meets size requirements - 2/10

- Implement the hardware - 2/17

- Write software necessary to match speed from hardware - 2/17

- Implement digital twin representation - 2/24

- Ensure documentation is up to date and create deliverable package for Nick - 3/3

- Discuss future check-in and sharing of project with Nick - 3/5

## Monitoring and Reporting

- Weekly class-wide scrums on Mondays

- Meetings with Faculty Mentor as needed

- Biweekly meetings with Nick to update

- Email and Discord updates as needed

## Implementation Plan

### Steps

- Contact MakerSpace about 3D printing

- Get account number from Hank

- Define requirements

- Plan project schedule

- Research what kind of hardware is necessary

- Order hardware

- Create simplified 3-D model

- Print 3-D model and ensure it meets size requirements

- Create final 3-D model

- Print 3-D model and ensure it meets size requirements

- Implement the hardware

- Write software necessary to match speed from hardware

- Implement digital twin representation

- Ensure documentation is up to date and create deliverable package for Nick

- Discuss future check-in and sharing of project with Nick

### Intermediate Prototypes

- Initial simplified 3-D print to ensure correct measurements

- Finished 3-D print

- Digital twin representation

### Deliverables

- STL/Blender file of the generator model

- Sensor schematics/instructions; Arduino code for revolutions

- Code implementation of sensor and digital twin (Python)

- Project documentation

# SDS

## Product Description

## Design Description

### Hardware

Link to an excellent tutorial:

https://makersportal.com/blog/2018/10/3/arduino-tachometer-using-a-hall-effect-sensor-to-measure-rotations-from-a-fan

| Required | Chosen | Purpose |
| --- | --- | --- |
| Hall effect sensor | A3144 | Detects magnetic field changes |
| Microcontroller | Arduino Uno | Processes sensor pulses and calculates rotational speed |
| Magnet | Neodymium magnets | Create the magnetic field detected by the Hall sensor as the gear rotates |
| Breadboard | Mini breadboard | Provides a platform for wiring components |
| 10k resistor | 10k resistor | stabilizes the Hall sensor's digital output |

Total price (from Amazon): $40.25

### Hardware Rationale

A3144 Hall effect sensor:

A3144 is a digital hall effect sensor that gives discrete outputs (“on” or “off”) and is a popular choice

Arduino Uno:

- Beginner friendly

- Widely available documentation

- Real-time processing

- Has features for RPM measurement

Neodymium Magnets:

Small neodymium magnets are ideal due to their strong magnetic field and small size.

### Software

TBD

## Diagrams

Youtube link for the current system: https://youtube.com/shorts/8WicbS5K2uE?si=RDwOSEg-Mbh8U_tr

Youtube link for a demonstration of digital twin and microcontroller:

https://www.youtube.com/watch?v=9bG94OCl_Cw

Diagram of a generator:

Image of a generator:Images of the base, top-down:

Images of the base detailing the measurements:

# SRS

## ConOps

## Functional Requirements

## Non-Functional Requirements

## Technical Requirements